Falkirk’s Strategic Housing Investment Plan

2024-2029

New houses built by Falkirk Council at Persia Court

Contents

# 1. Introduction

# 2. Role of the Strategic Housing Investment Plan

# 3. Strategic Links

The Falkirk Plan

The Council Plan

Local Housing Strategy

Local Development Plan

Regeneration

# 4. Housing Needs

Housing Needs and Demand Assessment

Housing Supply Target

# 5. Funding

Scottish Government Grant

Council Tax – Second Homes and Empty Homes

Commuted Sums

# 6. The SHIP Process

Preparing the SHIP

Summary of Methodology

# 7. Housing Supply

Summary of Programme Delivery 2022-2023

Summary of SHIP Programme 2024-2029

Specialist Housing

Buy Backs

Housing Infrastructure Fund

# 8. Other Priority Areas

Climate Change and Carbon Reduction

Empty Homes

Homelessness and Rapid Rehousing Transition Plan

Gypsy Travellers

Child Poverty

Place Making

Procurement and Alternative Construction Methods

Equalities

Strategic Environment Assessment

# 9. Consultation and Collaboration

Development Partners

Falkirk Council Planning Team

Scottish Water

Strategic Housing Group

Housing Contribution Steering Group

Tenants and Residents

# 10. Monitoring

# 11. Appendices

1.  Summary of Scottish Government SHIP Guidance

2.  SHIP project proforma

3.  Scoring framework

4.  SHIP 2024-2029 Summary of Projects

5. Map of SHIP Projects 2024-2029

6. List of Abbreviations

# 1. Introduction

Having a safe and comfortable place to stay, that meets your needs, is fundamental to a person’s quality of life. Providing people with suitable housing is a key priority for Falkirk Council and we work closely with Partners to deliver additional housing to help meet the needs of local people.

# 2. Role of the Strategic Housing Investment Plan

The Strategic Housing Investment Plan (SHIP) sets out the local authority’s strategic investment priorities for affordable housing over the next 5 years.  These strategic investment priorities are aligned with the priorities and outcomes set out in the Council’s over-arching Local Housing Strategy.

The SHIP is the key document for:

- Identifying proposed strategic affordable housing projects which require Scottish Government Affordable Housing Supply Programme funding support, as well as any which are expected to be delivered without Scottish Government funding

- Setting out the estimated resources available and how they will be used, which forms the basis for the Programme Agreement between the Council and the Scottish Government

- Reflecting alignment with policies and outcomes set out in the LHS

- Reinforcing the role of the Council as the strategic housing authority

The Scottish Government has produced Guidance to assist with the development of the SHIP, and a summary of requirements from the Guidance is set out in Appendix 1.

It is particularly important that the wider strategic context is considered when making plans for the future programme, in light of the significant pressures the sector has had to respond to over the last three years – a global pandemic, Brexit, a cost-of-living crisis and the war in Ukraine. This has created a particularly challenging environment which has required close joint working with our partners to deliver the affordable housing programme.

# 3. Strategic Links

There are strong links between Falkirk Council’s strategic documents, and these are outlined in section one of the Local Housing Strategy 2023-2028 and summarised below.

The Scottish Government’s first long-term national housing strategy Housing to 2040 sets out the vision and route map for homes and communities over the long term. Housing is now within a post pandemic context of rebuild and recovery in a fairer and greener way, underpinned by the principles of social justice, equality and human rights.

Housing to 2040 is centred on four key themes, which have informed our new Local Housing Strategy and the SHIP:

- More homes at the heart of great places

- Affordability and choice

- Affordable warmth and zero emissions

- Improving the quality of all homes

## The Falkirk Plan 2021-30

The Local Outcomes Improvement Plan (LOIP), known locally as The Falkirk Plan 2021 - 2030, sets out priorities for the Community Planning Partnership and describes how it will work together with communities.

The Falkirk Plan themes which relate closest to the LHS and the SHIP are shown in the following table:

Table 1: Falkirk Plan Themes

| Falkirk Plan Theme | Local Housing Strategy Priority |
| --- | --- |
| Working in partnership with communities | Priority 2 - Creating sustainable communities |
| Poverty | Priority 1 - Supply of housing is increased. Priority 5 - Sustainable housing, fuel poverty and climate change |
| Economic recovery | Priority 1 - Supply of housing is increased. |

## Falkirk Council Plan 2022-27

The Falkirk Council Plan 2022-27 sets out what we aim to achieve over the next 5 years.

The vision for the area is Strong communities where inequalities are reduced, and lives are improved

2 of the 3 priorities link directly with delivering the Strategic Housing Investment Plan

- Supporting stronger and healthier communities

- Supporting a thriving economy and green transition

## Local Housing Strategy

The new draft Local Housing Strategy for 2023-2028 includes the same priorities as Local Housing Strategy  2027-2022, with the addition of a seventh priority relating to the private rented sector. This was included to take account of changes in the housing system and in response to consultation feedback. The priorities are:

- Increasing housing supply

- Creating sustainable communities

- Improving access to housing

- Providing housing and support to vulnerable groups

- Tackling fuel poverty, energy efficiency and climate change

- Improving housing conditions

- Creating a sustainable private rented sector

The Local Housing Strategy is kept under regular review and is updated annually to take account of national legislative and local policy changes. The Local Housing Strategy (LHS) annual update is considered by Council Executive and submitted to Scottish Government.

## Local Development Plan

The Local Development Plan 2 (LDP) is the statutory document guiding future development locally over 2020-2040. It was adopted on 07 August 2020 and contains a vision for the area. It is the spatial strategy detailing how and where the area will grow and develop, along with detailed policies and proposals indicating where development should or should not take place. The Local Development Plan provides the criteria used to assess planning applications.

The vision is: “The Place to be, a dynamic and distinctive area at the heart of central Scotland characterised by a network of thriving communities set in a network of high-quality green spaces and a growing economy which is of strategic importance in the national context, providing an attractive, inclusive and place in which to live, work, visit and invest.”

The Local Development Plan aims to deliver sustainable safe communities, to stimulate the local economy and to protect the built, historic, and natural environment by promoting appropriate development and future growth. The Local Housing Strategy and Local Development Plan are closely linked, particularly through housing supply (LHS priority 1) and creating sustainable communities (LHS Priority 2). The Housing Need and Demand Assessment estimates the number of additional housing units required to meet existing and future housing need and demand, which dovetails with the Local Development Plan, which looks at projections of future need and ensuring there is adequate land supply available to provide for those needs. Details of the Housing Supply Target are included in the Housing Needs section below.

Falkirk Council’s approach to Place Making for new and existing neighbourhoods is set out in the Local Development Plan.

#### National Planning Framework 4

The National Planning Framework (NPF4) sets out a vision for what Scotland, could and should look like in 2050. This includes national planning policies and provides a plan for future development in Scotland. It links to addressing climate change and focuses on achieving outcomes around net-zero emissions, wellbeing economy, resilient communities and better greener places. The development plan supports proposals for a range of new homes that improve affordability and choice subject to identified need and a register of people interested in self-build is being developed. NPF4 now forms part of the Development Plan alongside the Local Development Plan.

The new LHS 2023-2028 has been informed by the concepts and aims set out in the NPF4, such as the 20-minute neighbourhood, use of Place Principle, and appropriate development, prioritising brownfield development over release of greenfield land and support for town centre living.

Both private developers and developing affordable housing landlords are encouraged to consult with Planning colleagues as early as possible. Housing is consulted on new and proposed Planning applications which provides an opportunity at an early stage in the development to advise the developer what is expected as part of the affordable housing provision on the site. Feedback from Registered Social Landlords  emphasised the value in developers being given a clear and early message developers are given a clear and early message at the outset that a mix of affordable housing units will be sought, including the requirement to deliver full wheelchair standard properties. We have been addressing this with developers over the past year and taking a combined approach with Housing and Planning officers liaising with the developers together.  The resulting negotiations/requirements are then fed through to the section 75 legal agreements.

#### Affordable Housing Policy

Ensuring that new housing in the area is inclusive and provides opportunities for local people to access new affordable homes is an essential part of the Local Development Plan strategy, which aims to deliver 530 homes per annum over the period 2017-2030, of which 244 are to be affordable. Affordable housing will be delivered in a number of ways in the Falkirk area. Some will be developed by social rented landlords such as the Council and Registered Social Landlords on standalone sites unconnected with any private development. Some affordable housing will be delivered through buying back stock previously sold under the Right to Buy and by reconfiguring existing stock. A significant proportion is expected to be delivered in conjunction with private development through the provisions of the Local Development Plan Affordable Housing Policy, which requires a proportion of units on developments with more than 20 units to be affordable. The delivery of such affordable housing will contribute to addressing the priorities set out in the Council’s Local Housing Strategy.

Supplementary Guidance for the Affordable Housing Policy provides guidance on affordable housing requirements within private housing sites. This now considers the all-tenure wheelchair accessible housing target contained within the Local Housing Strategy, so the target for new-build wheelchair accessible housing now applies to all tenures and is considered on a site-by-site basis.

The Housing Land Audit estimates the number of houses to be built each year in the council area. The following table highlights the number of sites with more than 20 units which are subject to the affordable housing policy during the timescale of the SHIP and estimates that there are potentially 1,154 units of affordable housing that could be delivered during this time.

Table 2: Affordable Housing Policy sites programmed to deliver 2024-2029

| Area | Total No. Sites | Potential AH Units |
| --- | --- | --- |
| Bo'ness | 5 | 141 |
| Falkirk | 7 | 226 |
| Grangemouth | 0 | 0 |
| Denny & Bonnybridge | 14 | 481 |
| Stenhousemuir, Larbert & Rural North | 3 | 27 |
| Braes & Rural South | 13 | 279 |
| Total | 42 | 1,154 |

Source: Housing Land Audit

There are 10 Affordable Housing Policy sites in the 2024-29 SHIP, accounting for 325 of the 921 total newbuild units in the programme (35%).  When compared to the total number of Registered Social Landlord newbuild units in the programme (599) the Affordable Housing Policy sites account for over half of the units (54%).

Joint working between Housing, Planning and Legal has improved the processes involved in negotiating and agreeing the legal agreement (section 75) required to ensure provision of affordable housing on a specific site. An Affordable Housing Agreement template has been drawn up to ensure there is a clear and detailed record of the Affordable Housing to be delivered.  If the developer reneges on that agreement once construction is underway, there is an option to place interdicts/stopping orders on sites.

#### Developer contributions

Supplementary Guidance on Developer Contributions (Supplementary Guidance 13) includes information on the type of contributions that may be required from developers for new developments, the circumstances in which they will be sought and how the amounts payable will be calculated. This helps landowners and developers establish the contribution requirements for specific sites or general locations, so that the cost implications can be considered before the planning application is submitted or the land is purchased.

The guidance considers it is fair, reasonable and legitimate to seek contributions from social housing in order to fund supporting infrastructure which is needed to make development acceptable in planning terms.  It is accepted, however, that for social rented housing, developers’ profit is not relevant, and that viability is dependent on budget and external grant funding. A Viability Statement can therefore be submitted to request a reduction in developer contributions if the site is at risk of not being financially viable, or if the site is of a type that can reasonably expect that there will be no demand for specific types of provision.

There had historically been an issue around how affordable housing providers evidence viability on housing development sites where a range of Developer Contributions are required. A small working group of Falkirk Council Planning, Housing Strategy and Development officers and officers from The Wheatley Group and Link Housing Association met last year to look at improving the processes around assessing affordable housing site developer contribution requirements and site viability. A viability template for social/affordable landlords has now been developed and already been used to help demonstrate a reduction in developer contributions on a Council-owned site in the SHIP.

## Regeneration

The Scottish Index of Multiple Deprivation, looking particularly at areas in the worst 20%, provides evidence for the need for housing regeneration across the area.  As highlighted in the LHS 2023-2028, we will agree what action is needed to set future housing regeneration priorities, taking account of place-making and a range of criteria including:

- Land availability, taking account of constraints set out in the Local Development Plan

- Housing turnover and demand

- Environmental considerations

- Energy efficiency

- Community consultation and feedback

- Tenure mix and options

- Connectivity

This SHIP includes proposals for regeneration in Grangemouth, relating to Falkirk Council’s housing.

#### Town Centres

Addressing the condition of our town centres is a corporate priority for the Council. Town centres form the heart of communities, providing a sustainable focus for shopping, business, leisure, services and community life, and shaping the area’s sense of place. Council Planning Policy strongly supports the health and vitality of town centres through the ‘town centre first’ principle, which seeks to prioritise town centres as the first choice for uses which generate significant footfall. Falkirk Council is pursuing a programme of town centre regeneration.

The Council’s Town Centre Development Framework Masterplan will set a place making framework for change as the town centre evolves over the next 10 to 20 years, and Cairn site at Bank Street in Falkirk will aim to sit well within that Masterplan. The Council has already completed several successful town centre regeneration projects across the area in recent years, but further regeneration activity is required over the long-term, involving the Council, private sector and other Partners.

The LHS 2023-2028 highlights that town centres face economic and social challenges requiring adaptation and continued investment. It includes actions to prioritise town centre sites for housing and to explore the conversion of empty shops, where viable and in areas of housing need. This is reinforced by Planning policy, which supports the health and vitality of town centres through the “town centre first” principle, which seeks to prioritise town centres as the first choice for uses which generate footfall. We have taken these into account in the review of the SHIP project scoring methodology and have given increased priority to town centre sites. Four of the projects in the proposed SHIP lie within town centre boundaries defined within the Local Development Plan.

#### Greener Grangemouth

This is a community led ‘Just Transition’ programme which addresses local need by strengthening community wellbeing, quality of place, community wealth, and community capacity and skills to benefit from the transition to net zero at Scotland’s core manufacturing cluster. Greener Grangemouth will be organised as a local ‘place programme’, supported by an advisory group and a capital investment of £10million and a revenue budget of £2million over 10 years.

At neighbourhood level, there is an allowance for improving safe routes and spaces and to support community facilities to reach net zero. Using a partnership approach, the project will look at Town Centre Living and Healthy Net Zero Neighbourhoods, considering potential housing models to deliver on specialist housing and sustainable design.

# 4. Housing Needs

## Housing Needs and Demand Assessment

The Housing Need and Demand Assessment (HNDA) estimates the number of additional homes that are needed to meet existing and future housing need and demand. It also provides a robust, shared and agreed evidence-base for housing policy and land use to ensure that both the Local Housing Strategy and Local Development Plan are based upon a common understanding of existing and future housing requirements. Falkirk Council’s HNDA was considered to be Robust and Credible by the Scottish Government in December 2022.

The table below shows the estimated annual average number of units needed over the next 20 years. For the 5 years between 2022 and 2026, there is an estimated annual need for 466 housing units - 224 affordable and 242 market. This equates to 2,328 units in total - 1,120 affordable and 1,208 private units.

Table 3: Annual average need for new build additional housing 2022-2041

| Year | 2022-2026 | 2027-2031 | 2032-2036 | 2037-2041 | 20 yr. total | 20 yr. pa |
| --- | --- | --- | --- | --- | --- | --- |
| Social Rent | 131 | 117 | 75 | 66 | 1,946 | 97 |
| Below Market Rent | 93 | 77 | 78 | 67 | 1,579 | 79 |
| Private Rented Sector | 80 | 69 | 66 | 61 | 1,378 | 69 |
| Buyers | 162 | 139 | 137 | 122 | 2,801 | 140 |
| Total | 466 | 402 | 356 | 317 | 7,703 | 385 |

Source HNDA

The HNDA findings show a growing need from people with physical disabilities across all age groups. This means that a growing number of properties will require disabled adaptations and we will continue to give a high priority to wheelchair housing in the SHIP. There is an acute need for larger accommodation including wheelchair properties for families which impacts significantly on the amount of time homeless households spend in temporary accommodation.

As discussed later, the scoring of projects for the SHIP was amended to add greater weight to findings set out in the HNDA, particularly an acute need for properties with four or more bedrooms and wheelchair properties.

#### People with complex needs

The Falkirk HNDA identified that there is a need for housing, support and care options for younger people with community care needs and are currently housed out-with the Falkirk Council area, as there are no suitable accommodation options locally.

Table 4: People under 65 housed out-with Falkirk Council area in February 2023

| Care Group | Client numbers |
| --- | --- |
| Learning Disability | 28 |
| Mental Health | 31 |
| Physical disability | 21 |
| Other | 12 |
| Total | 92 |

Source: Falkirk Health and Social Care Partnership

During 2022-2023, we have increased collaboration with the Falkirk Health and Social Care Partnership to work towards identifying opportunities in the programme to deliver accommodation and services that will help with the growing pressures and increasing costs of providing support to people in their own homes. The Health and Social Care Partnership has contributed to the Council new build site at Oakbank, which will deliver specialist housing provision.

We have been working with colleagues in the Health and Social Care Partnership to explore the needs of people with complex needs. A risk register has been established to capture information relating to client needs for housing, care and support. We identified in the HNDA that there is a need for more core and cluster-type accommodation, similar to the core and cluster Dunipace project recently developed by Kingdom and Kingdom Care.

Recognising the importance of suitable housing and care packages for people with complex needs and the challenges in delivering these, a new multi-disciplinary ‘Coming Home’ team has been set up to help co-ordinate this crucial area. A working group will oversee progress in this initiative.

## Housing Supply Targets

The number and type of additional units that are required is outlined in the Housing Supply Target, which is a policy-based interpretation of the HNDA outputs for the number of homes that may be delivered in the local authority area. They take account of a range of factors, as set out in Scottish Planning Policy and Scottish Government HNDA Guidance. While it is expected that there is a clear alignment between the HNDA and the Housing Supply Target, the two are not the same and are not expected to match.  The Housing Supply Target will set out the estimated level of additional housing that will likely be delivered on the ground, over the period of the plan.

The LHS targets for Falkirk are detailed in the table below. These will be confirmed following approval and publication of the draft LHS 2023-2028.

Table 5: Housing Supply Target 2023-2028

| Tenure | Per Year | 2023-28 Total |
| --- | --- | --- |
| Affordable | 180 – 225 | 900 - 1,125 |
| Private | 295 – 340 | 1,475 - 1,700 |
| Total | 520 | 2,600 |

The LHS 2017-22 includes a target to provide 5-10% of properties to full wheelchair standard, where possible.  .

The new LHS 2023-28 proposes that the SHIP will look to deliver the following targets:

- 5% of units to full wheelchair standard

- 5% of units to ambulant disabled standard

- 5% of units to be 4 bedrooms or more

New build homes are required to meet specific standards as specified in the “Housing for Varying Needs Standard.  The specifications for the “Housing for Varying Need” are currently under review.

Proposals to deliver against these targets are discussed in the section 7 on Housing Supply.

# 5. Funding

SHIP funding comes from the following funding sources:

- the Affordable Housing Supply Programme grant provided by the Scottish Government (the allocation is referred to as the Resource Planning Assumption)

- the Council’s Housing Revenue Account, specified in the Housing Investment Programme which are presented to Council every year,

- private finance raised by the Registered Social Landlords

- the Council’s reduction in discount for second and empty homes Council Tax fund - at 31/3/23 the balance in this fund was £905,336.

- commuted sums collected from the Affordable Housing Policy, which were £1,622,375 at 31/08/23. The use of this fund is legally restricted to the same area as the housing site from which the contribution arose. This means that £528,670 and £1,093,705 are available to support affordable housing provision in the Bo’ness and Denny/Bonnybridge areas respectively. This has been earmarked in the 2025/26 programme for sites in these areas, but this may change depending on site progress and opportunities to draw in funding from elsewhere.

- contributions from the Health and Social Care Partnership to projects with specialist provision, which will help meet the growing pressures and increasing costs of providing support to people in their own homes.

## Scottish Government Grant

Delivering new housing is not a quick process and sites take several years of planning which can mean that costs rise before they are complete. Councils are given an indication of future grant allocations from the Scottish Government through annual Resource Planning Assumptions. The annual Affordable Housing Supply Programme budget must, however, be spent in that financial year - any slippage or underspend cannot be carried forward to the next year. It is important, therefore, that the Programme is realistic, and Scottish Government Guidance highlights that SHIPs should have an emphasis on deliverability.

Table 6: Resource Planning Assumptions - Affordable Housing Supply Programme grant

| Year | RPA* |
| --- | --- |
| 2024-2025 | £12.594m |
| 2025-2026 | £12.802m |
| 2026-2027 | To be confirmed |
| 2027-2028 | To be confirmed |
| 2028-2029 | To be confirmed |

*Resource Planning Assumption

The table above sets out the Resource Planning Assumptions (RPAs) for Falkirk Council.  This is the estimated Affordable Housing Supply Programme grant allocation from the Scottish Government. In 2022-23 the Council received £15.324m in grant funding which is 22% more than the Resource Planning Assumption for the year. The Resource Planning Assumption for 2023-24 is £12.550m.

## Scottish Government Grant Benchmarks

Resource Planning Assumptions provide grant support at benchmark rates for each affordable home built. In June 2023, the Scottish Government increased the basic 3-person equivalent benchmark grant for a social rented new build home to £83,584 for council homes and £91,182 for housing associations. Additional funding is available to assist with added components such as greener homes, balconies, and fire suppressant systems.

These grant rates are flexible, so that projects may be eligible for a higher grant award per property following a detailed assessment of project viability and development costs.

Any increase to the benchmark grant is met from the Council’s Resource Planning Assumption. If there is no increase in the Resource Planning Assumption for that year, grant issued above benchmark will reduce the number of new affordable homes being delivered, as the level of grant for each property increases.

## Council Tax - Second Homes and Empty Homes

At 31/03/23 the balance in the reduction in discount for second and empty homes Council Tax fund was £905,336.

Falkirk Council’s Housing Investment Programme is funded mainly from rents and borrowing. This is repaid over several years by the Housing Revenue Account as loans charges. A sum of £250k was transferred from 2009 -10 to 2021-22 used for CNB loan charges.   A report to Policy and Resources Committee on New Affordable Housing in 2012 set out that £173k would be transferred to Kingdom Housing Association for their Overton project.  In more recent years Link Housing Association received £140,000 for the project at Lewis Road, Polmont and for the specialist town centre project at Williamson Street, Falkirk.

Over the course of the 2017-2022 LHS, £1.25 million was allocated to Council New Build.

## Commuted Sums

The Local Development Plan’s Affordable Housing Policy HC03 (discussed more fully above) allows, as a last resort, for commuted payments to be accepted in lieu of delivery of affordable homes on site.  The use of all Developer Contributions is monitored and agreed by the Planning Obligations Group, led by Falkirk Council’s Place Services.

On 31 August 2023, there was £1,622,375 available for Affordable Housing in the Commuted Sum budget. The Scottish Government’s planning guidance Circular 3/2012 (updated in November 2020) sets out the tight rules for spending this money, on affordable housing in accordance with the provisions of the Council’s Supplementary Guidance. The use of this fund is also legally restricted to the same area as the housing site from which the contribution arose. This means that £528,670 and £1,093,705 are available to support affordable housing provision in the Bo’ness and Denny/Bonnybridge areas respectively. This has been earmarked in the 2025/26 programme for sites in these areas, but this may change depending on site progress and opportunities to draw in funding from elsewhere.

Tender prices for social housing in Scotland fell 4.4% in quarter 1 of 2023, compared with quarter 4 of 2022 but were still well above the price levels in the same quarter a year earlier (up 3.4%, compared with quarter 1 of 2022).

# 6. The SHIP Process

Even on a straight-forward site, it takes several years to complete a housing development. The SHIP programme is fluid and adaptable and may change in response to a range of factors  including, but not limited to, financial resources, economic changes, housing need and demand and market variations. This means that projects might be brought forward, deferred, added or removed as necessary. There are invariably a number of challenges to be overcome and delivering the programme of sites included in the SHIP requires strong collaboration between the parties involved.

Some of the challenges in the development journey and mitigation currently include:

- The increasing price of tender returns - specifications are being scrutinised for efficiencies and savings, and value engineering taking place on projects where tender returns are high

- Ongoing supply issues due to Covid and Brexit – long lead times are being factored into projects and suitable alternatives sought where possible

- Affordable housing policy sites dependent on the wider housing market and developer timescales - an Affordable Housing Agreement template has been drawn up to ensure there is a clear record of the Affordable Housing to be delivered and the risks to the overall site of timescales slipping

- Unrealistic owner expectations of land value and over-paying for land– we are making developers aware that inflated land costs cannot be recouped via the affordable housing. Providers work hard with agents and landowners to raise awareness of the Affordable Housing Supply Programme funding process

- Sites not in the ownership of the developer - the proforma and scoring for projects has been adjusted to reward sites where ownership is already obtained or very likely to be.

- Abnormal site ground conditions – site investigations must be done up front and abnormals deducted from land cost. Flexibility exists to increase grant if the site merits it

- Stricter requirements for surface water drainage from Scottish Water - Scottish Water is consulted on SHIP sites to ensure any issues are highlighted and scoring adjusted if appropriate. The Council’s flood prevention officer can offer advice to the providers.

All stakeholders are committed to working together to deliver the projects within the SHIP and to overcome challenges and constraints. A key forum for discussion on national and local issues is our Tripartite meeting - a quarterly forum for development issues and risks to be identified, and solutions sought where possible.  This group includes representatives from the Scottish Government, Falkirk Council Strategic Housing and Planning teams and providers - the Council’s New Build team and developing Registered Social Landlords. Guest members are invited to attend Tripartite meetings as necessary, to discuss specific issues which impact on the development process, such as the local application of the National Guidance on car parking standards and the Local Heat and Energy Efficiency Strategy.

A regular SHIP review meeting is also held between the Council’s SHIP lead officer and individual Providers, to discuss projects in more detail and to ensure that projects are progressing, take action where obstacles are found and adjust the programme if required.

## Preparing the SHIP

In preparing the SHIP, we work closely with partners to consider potential constraints that may affect the delivery of projects, and this is built into the assessment scoring (see below). Significant development work is carried out by all partners involved in the SHIP to identify ‘pipeline’ projects that will come to fruition in future years.  It is important to identify future potential projects but those which are at an earlier stage, or which have constraints to be identified/overcome, are placed in the later years of the SHIP.

## Summary of Methodology

Every year the Council’s Strategy and Development Team invites the Providers to submit proposals for sites to be included in the SHIP for the next 5 years. This involves completion of a proforma template (Appendix 2) which has been discussed and agreed at the Tripartite group.

There are always more submissions for funding than there is money available, and to help decide which sites should be supported in the Programme, a scoring matrix has been developed (Appendix 3). This scoring methodology has also been discussed and agreed at the Tripartite group and has been refined over the years to take account of changing priorities and to ensure that the framework rewards those sites that are tackling the key priorities for the new supply programme and, taking development constraints into account, those projects that are deliverable within the agreed time periods. This helps to ensure Affordable Housing Supply Programme spend is maximised.

This year, several adjustments and improvements have been made, which were agreed at the Tripartite meeting in April 2023. This has streamlined the scoring matrix to help focus on certain key priorities, including those which can be more challenging and expensive to deliver – particularly larger family homes (4+ bedrooms) and full wheelchair-standard accommodation. The specific pressure for family-sized wheelchair standard accommodation has been highlighted in planning-stage discussions with Providers, Developers, and Planning colleagues. Scottish Government Guidance also sets out the commitment to more homes for wheelchair users and the renewed commitment to tackling homelessness. This coincides with the Council’s own research into priority housing needs and is reflected in the scoring methodology.

Agreed changes to the SHIP proforma include:

- No score for LHS outcomes met because projects generally meet all the outcomes. A tick-box to indicate that the project meets the LHS outcomes was added instead.

- More detail collected on property size and house type - a table linked to Excel to make it easier to complete.

- Provide the HARP reference where applicable, to ease uploading projects onto HARP.

- Identifying town centre sites (using town centre boundaries mapped in the Local Development Plan).

- All projects meet the minimum Bronze Active Sustainability Standard, so to reward higher standards, points are now given for Silver and above.

- 3-person equivalent added to help compare costs.

- Any other funding secured e.g., Health and Social Care Partnership.

- Specialist provision – to prioritise projects like core and cluster.

- Collect information to assess against strategic priorities which can now attract additional points. Helps accommodate the need for a balanced programme and tenure mix on some sites.

- Priority to be given to projects already in the approved SHIP, if still viable.

- This year we have also introduced up to 500 points available for projects that help the Council to deliver on particular strategic priorities such as regeneration initiatives, community sustainability and mixed tenure on appropriate sites.

The 7 scoring priorities now include:

- Location

more points for high demand areas

- Housing Needs

more points for ambulant and full wheelchair standard, and larger units

- Specialist projects

reward for specialist housing e.g., core and cluster and gypsy/traveller projects

- Deliverability

Planning status and land ownership position

- Sustainability

additional points for silver, silver active and gold standard

- Best value

points for projects delivered on or under benchmark, and for additional funding obtained

- Strategic priorities

Up to 500 additional points for projects that deliver on particular strategic objectives

In previous years there has been concern over low grant spend and property completions and Council officer efforts have been targeted to ensure that these areas of concern are improved.  Over the last year we have engaged more with Planning colleagues, for example at pre-application discussions around affordable housing on section 75 sites. As part of this approach, we have attended Planning Committee and Planning pre-application hearings, to provide advice on housing needs and affordable housing funding/SHIP processes. This has helped to raise awareness corporately on what is involved in affordable housing delivery and the differences compared to private development.

The long development process and inevitable delays means that slippage of programmed funding is common. Scottish Government SHIP guidance requests that the programme is drawn up on the basis of Resource Planning Assumption +25%. This over-programming helps ensure that spend and units are delivered. If it becomes clear throughout the year that the full Resource Planning Assumption will not be spent, the Scottish Government will deduct the anticipated slippage and divert it to another local authority with capacity to spend before the end of the financial year.

Proposed projects are detailed in Appendix 4, along with indicative grant, timescales and number/type of property. The programme has to be flexible to accommodate the inevitable slippage and to help with this we have included a ‘shadow’ programme of sites which should have some capacity to progress if planned project timescales slip.

# 7. Housing Supply

## Summary of Programme Delivery 2022-23

Falkirk’s strong affordable housing programme, bolstered particularly by progress made on the Council’s site at Woodend Farm, put us in the position of being able to spend an extra £2.738m of grant in 2022-23. This took the total spend to £15.324m - 22% over our original Resource Planning Assumption allocation of £12.558m.

The following table provides a summary of affordable housing delivered in 2022-23. It shows that 164 units were provided in total last year – 162 via the Council’s Resource Planning Assumption allocation, including 59 new builds and 103 Buy Backs, and 2 completions from the Scottish Government’s now closed First Home Fund, a low-cost home ownership initiative. There were no Open Market Shared Equity purchases made in Falkirk last year and, to encourage take-up, plans are underway for the Council to publicise this scheme more widely, as set out in the new LHS.

Table 7: Affordable housing delivered 2022-23

| Type of affordable housing | No. units |
| --- | --- |
| Council new build | 0 |
| RSL new build | 48 |
| Council buy backs | 83 |
| RSL buy backs | 20 |
| Scottish Government First Home Fund* | 2* |
| Scottish Government Open Market Shared Equity | 0 |
| Scottish Government New Supply Shared Equity | 11 |
| TOTAL | 164 |

*This initiative has now ended. The 2 units recorded are the final completions for this scheme.

The Council’s Local Development Plan Affordable Housing Policy SG06 Affordable Housing (falkirk.gov.uk), supported by Affordable Housing Supply Programme grant funding, facilitated the delivery of 11 low-cost home ownership houses, targeted at people who would otherwise be unable to afford a new property. Colleagues in Housing and Planning worked closely with partner Kingdom Housing Association and the private developer. All 11 houses were sold on a shared equity basis to local people, 5 of whom were key workers and 8 of whom were first time buyers. SG06 identifies key workers as a priority group.  An affordability assessment is carried out and people purchased between a 60% and 80% share of their property, with the remaining equity share held by the Scottish Government. The review of this project is that it has been successful, and shared equity is an affordable model that we will be including in future developments, particularly as part of Affordable Housing Policy sites.

The context of the housing market is important to the SHIP, and this year we have seen a slow-down impacted by increasing interest rates and inflation. Information from the Registers of Scotland indicates that from quarter 3 2022-23 to quarter 1 2023-4, there has been a 13% fall in the number of house sales in Falkirk Council area. In relation to Buy Backs, we are noticing much fewer properties for sale.

## Summary of SHIP Programme 2024-29

This SHIP sets out proposals to deliver a 5-year balanced programme of Council and Registered Social Landlord new build and reconfiguration projects, along with Buy Backs, using Scottish Government Affordable Housing Supply Programme grant, Council and Registered Social Landlord resources, second homes council tax monies and commuted sums.  There are plans to deliver 1,346 affordable units, an average of 269 units per year. Excluding Buy Backs, the average is 184 units per year.

A summary of projects and the Affordable Housing Supply Programme monies earmarked against them can be seen in Appendix 4, along with a map in Appendix 5 showing the distribution of sites across the Council’s housing sub-market areas.

The split between Council and Registered Social Landlord and between social rent and other tenures is summarised in the table below.  This shows a balanced programme, with 54% of the programmed units being delivered by Falkirk Council (24% new build, 30% buy-backs) and 46% by Registered Social Landlords (37% new build social rent, 2% buy-backs and 7% other tenures).  The Council has nomination rights to between 50% and 100% on Registered Social Landlord new build SHIP projects.

Table 8: Breakdown of  SHIP Projects 2024- 29

| Type | No. units | % | No. units | % |
| --- | --- | --- | --- | --- |
| Council New Build social rent | 322 | 24% |  |  |
| Council Buybacks social rent | 400 | 30% | 722 | 54% |
| RSL New Build/Reconfigured. social rent | 499 | 37% |  |  |
| RSL Buybacks social rent | 25 | 2% | 524 | 39% |
| RSL New Build Other tenures | 100 | 7% | 100 | 7% |
| Total | 1,346 | 100% | 1,346 | 100% |

As discussed earlier, the new draft LHS 2023-28 has a proposed target of between 180 and 225 additional affordable homes to be provided each year. This is an increase from the target of 123 units per year. Affordable housing is defined as "good quality homes that are affordable to people on low incomes".

There are different types of housing that qualify as ‘affordable’, but the SHIP programme is mainly concerned with those types that meet our priority needs and which require the support of public sector grant i.e., social rent, mid-market rent and shared equity housing.

Table 9: SHIP New Build Projects 202-29 by Provider and Property Type

|  | Council |  | RSL |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Property type | No. | % | No. | % | Total | % |
| General needs | 212 | 66% | 516 | 86% | 728 | 79% |
| Ambulant | 82 | 25% | 55 | 9% | 137 | 15% |
| Wheelchair | 28 | 9% | 28 | 5% | 56 | 6% |
| Total | 322 | 100% | 599 | 100% | 921 | 100% |

Excluding Buy Backs, the breakdown of the 921 new build properties proposed for Council and Registered Social Landlord sites is detailed in the table above. The Council has plans to build 322 social rented units and Registered Social Landlords have 599 new build units in the programme (499 social rent and 100 alternative tenure). The table shows that 728 (79%) of proposed new build units are for general needs, with 137 (15%) meeting ambulant disabled standard and 56 (6%) meeting full wheelchair standard. A significant proportion of Registered Social Landlord units are being provided through ‘section 75’, Affordable Housing Policy (AHP) sites, which have historically not been required to deliver full wheelchair housing. This should change in the future as sites with more recent planning approvals, which are required through the AHP to deliver wheelchair housing, come to fruition. Wheelchair units need more space, so careful site design is required along with negotiation with private developers to get these units agreed as part of the affordable housing element.

Table 8 shows that the programme includes a small proportion (7%) of mid-market rent and shared equity units on AHP sites. These alternative affordable housing tenures are set out in the Local Development Plan Affordable Housing Supplementary Guidance (SG06).  As well as meeting an affordable housing need identified in the HNDA, these properties can help provide a mix of tenures on some of the larger sites.

In terms of housing mix, the SHIP sites include a range of accommodation sizes to meet the various requirements of those in need, as shown in the table below.

Table 10: New build affordable properties by size

| New Build No. Bedrooms | Council No. | Council % | RSL No. | RSL % | Total No. | Total % |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 45 | 14% | 79 | 13% | 124 | 13% |
| 2 | 175 | 54% | 316 | 53% | 491 | 53% |
| 3 | 81 | 25% | 187 | 31% | 268 | 29% |
| 4 and over | 21 | 7% | 17 | 3% | 38 | 4% |
| Total | 322 | 100% | 599 | 100% | 921 | 100% |

Source: Falkirk Council & RSL Information Systems

To help address the need for larger properties, the Buy Back programme will target the purchase of 25 four and over bedroomed properties, taking the total to 63, which is 5% of the overall total.

## Specialist housing

#### Accessible Housing – Ambulant and Wheelchair Standard

Table 9 highlights the number of ambulant and full wheelchair standard units planned. Housing and Planning officers are working with affordable housing providers to encourage the inclusion of full wheelchair standard properties on future affordable housing sites, but it is proving to be more challenging to persuade house-builders to include these units on private sites, as they do not believe there is a market for them. Officers are exploring an innovative pilot project which will remove the risk for the developer by underwriting a small number of wheelchair properties to be built for sale on the open market. If the properties do not sell, the Council or a housing association will use existing budget to step in and purchase the units for affordable housing use.

#### Buy Backs

Purchasing properties previously sold to tenants under the now defunct Right-to-Buy (RTB) legislation can be a quick and cost-effective way of securing accommodation to meet the needs of those on the waiting list and bring properties back into the public sector.  As well as being an excellent way to increase housing supply and provide a steady supply of lets, particularly useful when there is a gap in newbuild completions, Buy Backs can help improve stock condition and enhance local communities – majority ownership of common blocks makes it easier for social landlords to carry out essential repairs and improvements to areas where owners have a shared responsibility.

The SHIP earmarks Affordable Housing Supply Programme grant monies to both Falkirk Council and Paragon Housing Association to purchase homes through the Buy Back Scheme.

The Council’s Buy Back scheme, introduced in 2013, was originally set up to purchase one- and two-bedroom ex-Council properties but the scheme has more recently been widened to include 3+ bedroom houses, when an acute need was highlighted for larger family homes and properties suitable for disabled people. In the market, these properties are often more difficult to secure so, in response, approval was given in 2020 to allow offers up to 10% above the Home Report/District Valuer valuation to be made for 4+ bedroom houses and properties which had been adapted, or had the potential to be adapted, for a disabled person.  This aims to help meet the acute demand for larger family homes and properties suitable for disabled people.

The average price of a Buy Back in 2013-14 was £56, 935 but by 2022-23 this had increased to £110,740.  The Scottish Government grant level for Buy Backs is kept under review and is currently set at £45,000 per property. Additional resources are required to bring the properties up to the required standard. The Council has allocated an annual budget of £8.5m over the next 5 years and set a target to purchase 80 properties each year. Paragon Housing Association has an annual target of 5 properties and has earmarked £80k per year to carry out any necessary repair and improvement works.

The following table highlights the number of Right to Buy properties brought back into the public sector each year since 2013 - 813 by Falkirk Council and 41 by Paragon and Link Housing Associations. In 2022-2023, the Council purchased 5 larger properties and 1 bungalow to assist with the need for larger and adapted properties. Such properties are a priority for purchase and an assessment is made on each property becoming available to consider whether it could be reconfigured to provide a larger or adapted property.

Table 11: Number of properties bought back by year 2013-2023

| Year | Council No. | RSL No. |
| --- | --- | --- |
| 2013-14 | 69 | 0 |
| 2014-15 | 76 | 0 |
| 2015-16 | 76 | 0 |
| 2016-17 | 78 | 0 |
| 2017-18 | 95 | 0 |
| 2018-19 | 87 | 10 |
| 2019-20 | 80 | 5 |
| 2020-21 | 90 | 6 |
| 2021-22 | 79 | 0 |
| 2022-23 | 83 | 20 |
| Total | 813 | 41 |

Source: Falkirk Council & RSL Information Systems

## Housing Infrastructure Fund

The Scottish Government Housing Infrastructure Fund (HIF) is available to deliver housing sites where the scale and nature of infrastructure costs would prevent the site from being supported through Affordable Housing Supply Programme grant.

Falkirk Council submitted a funding application for 3 sites in Banknock and Dennyloanhead. The number of units delivered at these sites was constrained due to development works being required at Junction 7 of the M80. To facilitate the junction improvements, the Scottish Government originally offered grant up to £1.543m in May 2018. Following a tender exercise and an increase in costs, an uplifted offer of grant totalling £2,396,728 was received on 15 December 2021.

Conditions of the grant include the completion of the road infrastructure works and delivery of around 265 affordable homes. To allow for the infrastructure works to complete, these affordable units are included in the later years of the SHIP, as highlighted in Appendix 4.

Colleagues in Place Services are preparing the detailed design, tender and legal documentation to allow the project to progress and are liaising with the developers and agencies involved. The majority of the technical documents are already in place, but negotiations to secure the required contributions from the partners continue, including the Scottish Government and all private development sites contributing to the M80 works. This is a complex project and projected costs have increased further since the last funding package was agreed in 2021.

We are aware that a further phase of HIF funding is available for suitable sites. We will discuss with the Scottish Government and apply for funding should an opportunity arise, but at present we do not have anything that meets the criteria.

# 8. Other Priority Areas

## Climate Change and Carbon Reduction

Falkirk Council declared a Climate Emergency in 2019, and published its organisational target of being net zero by 2030, with Grangemouth set to be the first net zero town in the Council area. Since this declaration, various actions have been implemented to achieve the targets set, and progress has been made against future targets.

The Scottish Government’s Heat in Buildings Strategy makes it clear that new buildings will be required to use zero direct emissions heating, and have high levels of fabric energy efficiency to reduce overall heat demand so that they do not need to be retrofitted in future. This requirement will apply from 1 April 2024 for building warrant applications for new homes, but is being accelerated for all new homes delivered with grant funding through the Affordable Housing Supply Programme. Projects which apply for grant funding from 1 December 2023 will be required to install zero direct emissions heating systems, unless there are compelling reasons against it. This, along with the additional benchmark grant available, is incorporated into the SHIP projects as appropriate.

New housing in the SHIP is built to a minimum sustainability standard of Bronze Active, and some properties will reach Silver Active Standard. As well as being more energy efficient they are more cost effective for residents to heat. The scoring matrix for sites was amended this year, to prioritise units at Silver level and above.

Through the LHS, the Council and Registered Social Landlord partners will work to increase the proportion of their housing stock meeting the equivalent of Energy Performance Certificate (EPC) band B. The Council’s Housing Investment Programme 2023-2028 was presented to Council on 23 February 2023, outlining in detail the works which will be undertaken to retrofit existing properties in line with the Council’s capital programme and energy efficiency obligations.

This outlined the on-going programme of heating system upgrades, estimated at £2.3m, to improve the energy efficiency of around 1,100 council houses per annum. The provision of Air Source Heat Pumps (ASHP) to some 170 properties within 3 high rise blocks was due to commence in 2022-23, but due to significant increased contract costs, this work has been delayed and options will be considered early in 2023-24. £2m is allocated in 2023-24 to progress this initiative. Provision of £1.5m has been allowed for the installation of ASHPs in off-gas areas, and £0.75m will install more cost effective and efficient heating systems for tenants in off-gas areas in 2023-24.

Buy Back properties being brought back into the social sector are brought up to the required Scottish Housing Quality and Energy Efficiency Standards for Scottish Social Housing 1 and 2. This means that the ongoing carbon footprint of these properties, which are often poor in energy efficiency, is reduced.

The Council’s Energy and Climate Change team has been working with the social housing providers in the area to help develop the Local Heat and Energy Efficiency Strategy.  A stakeholder engagement survey was circulated to all social landlords last year, to gain a better understanding of how energy efficiency and the decarbonisation of heat are being prioritised locally.

The findings showed that social landlords already have set commitments and priorities to reduce their carbon footprint and have targets to achieve net zero emissions.

## Empty Homes

There are around 100 second homes in Falkirk at any time. The Council received £195,242 last year from the reduction in discount for second and empty homes, which meant a balance of £905,336 budget at the start of this financial year. This funding is ring fenced for investment in affordable housing and the council currently uses this revenue stream to support the provision of new-build affordable housing for rent to meet locally determined priorities.

Making best use of existing stock is a key priority for the Council, and supporting owners of empty properties to bring them back into use helps to do that. Recognising the importance of bringing empty homes back into use and the contribution this can make towards meeting housing need, the Council has had a dedicated empty homes officer since 2013, and currently has two officers who work on empty homes and the Buy Back scheme. They provide owners with information and a range of practical options to support them in making informed choices as to how to bring their properties back into use.

The Council utilises the Council Tax (Variation for Unoccupied Dwellings) (Scotland) Amendments Regulations 2016, which allow increased Council Tax to be collected against homes lying empty for more than a year. This is intended as an additional tool to help local authorities encourage owners to bring empty properties back into use, both to increase the supply of housing for those who need homes and to reduce the blight on communities caused by houses being left empty and allowed to fall into disrepair. Since April 2017 the Council has applied a 100% levy on these properties. At present, none of this funding is directly allocated to the affordable housing programme in Falkirk, but officers are exploring use of this budget to provide grants to owners of empty properties, as an incentive to bring empty homes back into use.

A quarterly internal group (Enforcement Panel) comprising colleagues from Building Standards, Environmental Health, Legal Services and the Private Sector team, meets to look at properties that are causing serious issues and could require enforcement action.

Table 12: Number of empty properties brought back into use by year and timescale empty

| Timescale | 2018-19 | 2019-20 | 2020-21 | 2021-22 | 2022-23 |
| --- | --- | --- | --- | --- | --- |
| Under 6 Months | 0 | 6 | 0 | 1 | 4 |
| 6-12 Months | 4 | 8 | 3 | 2 | 3 |
| 1-2 Years | 13 | 18 | 13 | 13 | 8 |
| 2-5 Years | 29 | 17 | 22 | 14 | 22 |
| 5-10 Years | 7 | 12 | 7 | 4 | 13 |
| Over 10 Years | 4 | 4 | 7 | 4 | 12 |
| Total | 57 | 65 | 52 | 38 | 63 |

Source: Empty Homes Database

The Council has set a target to bring 70 properties back into use annually and the table above shows the number of properties brought back into use over the last 5 years. The last year has seen an increase in numbers, after a reduction during 2020-2022, when Covid pandemic lockdowns meant owners struggled to get to their properties to undertake repairs. There are still issues with the increase in the price of materials and difficulty in getting trades people to work on properties.

The majority of properties are brought back into use after being empty for less than 5 years, but the last year has seen an increase in those brought back into use having been empty for more than 5 years. The Buy Back scheme was used to bring two empty properties back into use in 2022-23.

The Council has used Compulsory Purchase Order powers on two empty homes in the past and will continue to do so where the owner cannot be found and the property is structurally unsound, unsafe, or putting the community at risk. If a property subject to a Compulsory Purchase Order has potential to be used for affordable housing, funding will be sought from the Second Homes Council Tax budget and/or from the Council Tax levy on long-term empty homes.

An example of the impact of the Empty Homes team is demonstrable at St Crispin’s Place.  After more than 20 years lying empty, eight private properties in St Crispin’s Place in Falkirk were finally brought back into use. Built around the early 1900s, the properties had lain empty for extended periods, deteriorating further over time and becoming an eyesore in the local community. With the team’s persistent intervention, the properties were eventually put on the market in 2021 and purchased by a local developer, who has now completely renovated all the flats, which are now being rented privately.

## Homelessness and Rapid Rehousing Transition Plan

Falkirk continues to face a number of challenges in tackling homelessness, with increasing homeless presentations and increasing pressures on temporary accommodation. Increasing the supply of affordable homes remains a vital component for meeting Falkirk’s housing needs by enabling movement within local housing systems and is essential for preventing and reducing homelessness.

The Council’s Rapid Rehousing Transition Plan 2019-20 – 2023-24 has been developed in the context of the wider strategic planning framework and the LHS and is reviewed annually.  The Plan details how those who are homeless will be provided with settled accommodation more quickly; spend reduced time in temporary accommodation and have access to clear support pathways.

The number of households in Falkirk provided with temporary accommodation is unfortunately increasing and with it the number of children housed in temporary accommodation. We recognise the detrimental impact of homelessness on child health and are committed to reducing the time children and families spend in temporary accommodation. We know that the increase in families in temporary accommodation is partly as a result of a number of larger families requiring assistance. There is a limited number of larger properties available for let in either the social or private rented sector in the area. Turnover within these properties is also much lower than in smaller properties. To try and increase the number of larger properties the Council will pay up to 10% over the District Valuer’s valuation when buying back ex-council properties with 4+ bedrooms. On new build sites the Council tries to ensure that there are larger family homes included in the mix.

## Gypsy Travellers

In line with consultation for the Local Development Plan, there is a specific application process for private sites. However, as was the case with previous research, the recently approved HNDA confirmed there is not a need for more gypsy traveller pitches within the Falkirk area.

Following discussions with the Scottish fire and rescue service, the Fire Safety (Scotland) Regulations 2006 highlight that caravans must be 6 metres apart.  The number of pitches on the site has been reduced from 15 to 10 pitches, to comply with this regulation. At the time of writing, 6 of the 10 pitches on the site are available to let, and there is no waiting list.

Consultation was conducted in summer 2021 using the place standard tool by the Travelling Persons’ Participation Group and Falkirk Council officers. As part of the Place Standard Consultation, Gypsy/ Travellers on site identified that there is a need for a transit pitch onsite. This would greatly assist when relatives and friends need to visit to provide care and support for a longer period. Currently although relatives and friends can visit and stay short term there is no provision for them to bring their own caravan.

Gypsy/ travellers on the Council site advised that older residents with disabilities do not want to move from the site, as their support networks are in place. Following the consultation carried out, plans were drawn up to reprofile the site.

An options appraisal is ongoing in relation to the gypsy traveller site. Following completion, this will be discussed with tenants onsite.

## Child Poverty

The Child Poverty (Scotland) Act 2017 requires local authority and NHS health boards to produce a report specifying what action is underway, and is planned, to tackle child poverty in their area. The Fairer Falkirk 2019-2024 strategy sets out the ambition for Falkirk Council and the Community Planning Partnership to understand and address the impact of poverty on individuals, families, and communities in the area.

The Council undertook an Allocations Review and the findings from this were put into place on the 1 October 2020. This includes increasing the percentage lets to homeless applicants from 33% to 45% which means homeless applicants are housed quicker. There was a limited period in 2021-22 when 70% of allocations were to homeless applicants, one of the aims being to assist families in poverty.  The Allocations Policy is kept under review.

The HNDA highlighted that the greatest need is for smaller properties but there is an acute need for larger properties for families. There is also a need for larger wheelchair housing. The council housing stock has fewer larger properties due to the right to buy. Often accessible and wheelchair properties are smaller. Officers working in the housing needs team have advised that larger families, those requiring accessible or wheelchair housing and families requiring larger wheelchair housing wait longer in temporary accommodation. Adjustments have been made to the programme to help to address this.

We have worked to align the new LHS for the period 2023-2028 with the Child Poverty Action Plan. Relevant actions include, we will:

- work in partnership to carry out housing regeneration across Falkirk Council area.

- encourage collaboration and community engagement to improve the impact of resource allocation and investment in community.

- work in partnership to promote community well-being activities.

- work in partnership to tackle poverty and minimise incomes.

- promote digital technology and online services.

The new LHS includes indicators around numbers attending Think Poverty training, financial gain (additional income to households) from benefits and debt support from Falkirk Council.

The Health Inequalities Impact Assessment for the new LHS identified literacy as being a factor which could have a detrimental impact on peoples’ lives leading to poverty. The new LHS includes a milestone around developing protocols to ensure people can access services.

We update the LHS annually then submit to elected members for consideration and to Scottish Government for information. We will be in a position to provide updates on indicators which measure poverty including child poverty in the first update of LHS 2023-2028 after the Scottish Government LHS review.

## Place Making

We have started to explore concepts such as 20-minute neighbourhoods and placemaking in relation to SHIP projects. We looked at proximity of SHIP sites to schools, GP surgeries, dentists, shops, frequency of bus service and how near to train stations. However, this was a desk top exercise, and we will develop further as part of the new LHS, which includes actions around 20-minute neighbourhoods, promoting community well-being, and housing regeneration which inform how we progress place making.

We have included the following action in LHS 2023-2028.

- we will develop local living and 20-minute neighbourhoods to deliver the healthy, sustainable and resilient places required to support a good quality of life and balance our environmental impact.

Progress will be reported on in the first update following Scottish Government LHS 2023-2028 review.

## Procurement and Alternative Construction Methods

Partners are always looking for viable proposals which will offer efficiencies in costings, timescales and energy/carbon savings. This is a live discussion topic between providers at the Tripartite meeting, and it was agreed at the meeting in August 2023 that it would be beneficial to set up a working group to share knowledge, experience and ideas relating to offsite construction and passivhaus housing.

## Equalities

A comprehensive Equality and Poverty Impact Assessment was undertaken for the Local Housing Strategy 2017-2022. The assessment identified age, disability, sex, and ethnicity as the main protected characteristics which have an impact on housing need and demand. Priorities, actions, and indicators detailed in the Local Housing Strategy 2017-2022, along with consultation on the needs of these specific groups, has been designed to ensure adequate housing is in place to meet the continuous demand for affordable housing in the area. The EPIA for the new LHS 2023-28 has been completed and approval is currently awaited. No significant issues were identified from either EPIA. Equality and Poverty Impact Assessment

## Strategic Environment Assessment

A pre-screening Strategic Environmental Assessment was undertaken for the Local Housing Strategy 2017-2022 and the Strategic Environmental Assessment Gateway confirmed that a full assessment would not be necessary. The pre-screening for the new LHS 2023-28 was sent to the Gateway in 2022 and it has been confirmed once again that a full assessment would not be necessary.

Strategic Environmental Assessment

# 9. Consultation and Collaboration

## Development Partners

The team also contacts developing landlords regularly to discuss progress with projects. This helps to ensure that any issues are flagged up and dealt with where possible, that potential future sites are identified and that sites included in the programme are realistic within the timescales proposed.

## Falkirk Council Planning Team

The Housing Strategy and Development Team meet quarterly with Planning colleagues to discuss SHIP projects and sites which are likely to be developed under the Affordable Housing Policy.

A small working group between Falkirk Council planning officers, housing strategy and development officers and Registered Social Landlord partners (Link and Wheatley Group) met last year to look at improving the processes around assessing affordable housing site developer contribution requirements and site viability. The resulting viability template for social/affordable landlords has now been used and has helped to demonstrate a reduction in developer contributions on a Council-owned site in the SHIP.

Proposed SHIP projects are sent to Planning colleagues for comment. The feedback received was taken into account when assessing deliverability and timescales and shared with developing landlords where appropriate, to enable them to consider the issues highlighted.

## Scottish Water

We have provided details of proposed projects to partners at Scottish Water and planning colleagues who provided comments and information for each site. This information has been passed to developing landlords for comment and discussion. This consultation will improve future planning for project delivery and take cognisance of site constraints.

## Strategic Housing Group

Affordable housing is discussed at the quarterly LHS Strategic Housing Group, which is the housing market partnership for Falkirk Council area. Representation on this group includes Council officers across services and external partners including the Scottish Government, Registered Social Landlords, Homes for Scotland and the Health and Social Care Partnership. Moving forward, the SHIP will be a standing item for this group.

## Housing Contribution Steering Group

The SHIP is a recurring item on the agenda for the Housing Contribution Statement Steering Group, which has at its core Housing’s role in Health and Social Care Integration. Members include representation from Falkirk Health and Social Care Partnership, Registered Social Landlords and the Council’s Housing services. Topics for discussion have included remodelling of existing buildings in Council and Registered Social Landlord ownership to meet specialist housing needs.

We have recently consulted with Health and Social Care Partnership regarding Cairn Housing Association’s reconfiguration project at Adam Grossert Court and Kingdom Housing Association core and cluster project at Dunipace, which aims to deliver properties for people with complex care need who are delayed in Lochview Hospital and others accommodated out with area who lacked suitable options locally. This project is on a section 75 site, and we have worked with planning colleagues to input into a report to planning committee.

## Tenants and Residents

On an ongoing basis we liaise with Council tenants through two tenant working groups (How Your Rent Money is Spent and Housing Asset Management Plan). Council tenants are also kept informed of the SHIP through regular articles in the Tenant Talk newsletter. We plan over the coming year to provide articles on progress with Council and Registered Social Landlord new build, including detail on nominations to applicants on the Council housing register.

Registered Social Landlords keep tenants informed with regular newsletters, on-line information and Annual General Meetings.

The council new build team and Registered Social Landlords carry out consultation with neighbours regarding specific new build sites, and site developers are encouraged to engage with the local community to help to ensure the site construction is the least disruptive it can be, and that the new development integrates well into the community.

# 10. Monitoring

The formal monitoring of the SHIP is through the quarterly Tripartite meeting with Scottish Government, Falkirk Council and partners. Progress is closely monitored and reported to the quarterly meeting of the Tripartite group, where any issues can be highlighted and discussed.

This has been beneficial as developing landlords face similar issues delivering affordable housing. When requested by developing landlords planning and other colleagues have also attended the meetings to discuss roads, energy efficiency and planning issues.

We also monitor projects in the SHIP through regular review meetings with individual developing landlords and through daily operations and communication channels including hybrid working.

Scottish Government SHIP Guidance 2023                                                              Appendix 1

The SHIP should contain the following 2 elements:

- A succinct PDF narrative, submitted as a supporting document to the SHIP tables generated in the Scottish Government’s Housing and Regeneration Programmes system (HARP), which explains the context to the SHIP including:

- statement on alignment with the LHS demonstrating that investment priorities identified in the SHIP are consistent with what the local authority outlined in its LHS (and updates) and how the SHIP priorities will contribute to delivery of LHS Outcomes

- summary of the methodology used to prioritise projects

- summary of housing investment priorities in terms of housing size, including any identified need for larger family housing (see below) and how the local authority is addressing this including through targeted purchase of “off the shelf” properties.

- summary of the local authority’s investment priorities for housing in town centres

- summary of use of different construction methods in the delivery of affordable housing priorities locally (see below) and any plans within the local authority area to facilitate and support efficient delivery of projects through collaboration on (a) design/mass customisation and (b) procurement of all construction methods

- details of specialist housing that will be delivered of the period of the SHIP including particular priorities by size, tenure and type including information on which groups (as set out in Section 10 of Local Housing Strategy guidance) this aims to support. This section should also focus on what accessible and adapted housing the Council aims to deliver across its area over the period of the SHIP. Together with information on the all-tenure wheelchair accessible housing target and what progress the local authority has achieved for the delivery of this guidance

- details of development constraints on projects and details of how the local authority has responded to and resolved these constraints prior to the site start date

- details on how the local authority’s own resources and other funding are supporting the delivery of affordable housing in its area

- details of progress towards the delivery of its Affordable Housing Supply Programme across all tenures by completions

- details of targets and delivery of these targets for wheelchair accessible housing within its area

- statement that strategic housing priorities are aligned and are consistent with Rapid Rehousing Transition Plan priorities

- details of affordable housing projects that are aligned with the Local Child Poverty Action Report for the local authority area including the need for larger family housing

- details of any empty homes services and actions to bring homes back into use

- details of how Council Tax on Second and Empty Homes has been used to assist affordable housing including support to registered social landlords and communities to bring forward affordable housing

- details of how Developer Contributions have been used to assist affordable housing

- the type and level of consultation undertaken with Registered Social Landlords, communities, developers, and other stakeholders in developing the SHIP and how this has helped with the development of strategic investment priorities

- an outline of capital works planned on Gypsy/Traveller sites and whether funding has been sought through the new Scottish Government capital funding programme for Gypsy/Traveller accommodation

- details of the Housing Infrastructure Fund projects where these are linked to affordable housing delivery

- All affordable housing projects submitted electronically on HARP across all tenures identified as priorities and expected to require Scottish Government funding and/or complete over the five-year period including:

- include rolling forward existing projects from the previous SHIP where appropriate

- set out the funding and delivery mechanism, including where funds are being sought/provided through other SG programmes

- demonstrate that the projects and resources will be realistically delivered over the plan period, highlighting any potential risks

Appendix 2

Falkirk Council

Strategic Housing Investment Plan (SHIP)

2024/29 Project Submission Form

Please complete this form for projects you wish to be considered for inclusion in the SHIP. Provide as much detail as possible, as this will assist in the assessment process.  Submitting a form does not mean that the Council will make a commitment to include this project in the SHIP.

The scoring guide is available in the Appendix.

Please complete a separate form for each site and return to susan.white@falkirk.gov.uk by 23 June 2023

| Organisation Details |  |
| --- | --- |
| Name of organisation |  |
| Name of Contact Person |  |
| Contact Person Telephone Number |  |
| Contact Person Email |  |

| Project Details |  |
| --- | --- |
| Site Name |  |
| Site address |  |
| Site post code |  |
| Site co-ordinates can be found at https://www.gridreferencefinder.com/ Please attach site location map | Eastings: Northings: |
| Does the site have an allocation in the current 2023/28 SHIP? | Yes / No |

| Housing sub-area (Please refer to the map at Appendix 2 and tick appropriate box) |  |
| --- | --- |
| Falkirk |  |
| Braes / Rural South |  |
| Larbert/Stenhsemuir/Rural North |  |
| Denny/Bonnybridge |  |
| Grangemouth |  |
| Bo’ness |  |
| Site size (ha) |  |
| Number of units in SHIP project |  |
| Is this an Affordable Housing Policy Section 75 site? If yes, please answer the next 3 questions. | Yes / No |
| If Yes, total no. units on entire site |  |
| Number and % of affordable units | Number - X % of total - X % |
| Has the s.75 Affordable Housing Agreement been signed? | Yes / No / Don’t know |
| Estimated project site start date |  |
| Estimated project completion date |  |
| Estimated length of contract |  |
| Estimated no. of units completed | 2024/25 - |
|  | 2025/26 - |
|  | 2026/27 - |
|  | 2027/28 - |
|  | 2028/29 - |
| Is the site within a town centre boundary? As defined by the LDP | Yes / No |
|  | Check at Falkirk Local Development Plan 2 (LDP2) ¦ Falkirk Council |
| Does the project include specialist/supported provision e.g., core and cluster? | Yes / No |
| If yes, please give details. Include details of client group, the level of support required and how that support will be provided. |  |
| Office use only Is the site within a strategic priority/ regeneration area? | Office use only Yes/No If yes, insert details. |

Property Mix

Please double click on the table below to open in Excel and add figures to the table.

GN -		General Needs Standard

Amb - 		Ambulant Disabled Standard / amenity

Wh/Ch - 	Full Wheelchair Standard. This should meet Housing for Varying Needs column B  as a minimum

| Statutory Approvals |  |
| --- | --- |
| Local Development Plan site ref. |  |
| Planning refs. including pre-app. |  |
| Date application submitted |  |
| Building Warrant reference(s) |  |
| Planning Officer name |  |
| Planning details/history - discussions, feedback received |  |
| Will the properties meet HfVN standard? If no, why not? | Yes / No |

Project deliverability (Please check all boxes that apply)

☐ Full planning or MSC approval

☐ Permission in Principle approval

☐ Application submitted for Full or MSC

☐ Application submitted for PPP

☐ Advanced pre-planning discussion underway

☐ Local Development Plan Housing site

☐ Local Development Plan ‘Other’ site

☐ Windfall site

☐ Section 75 legal agreement signed

☐ Affordable Housing Agreement signed

| Developer Contributions (if known) | Amount per unit £ | Total £ |
| --- | --- | --- |
| Green Infrastructure e.g., open space |  |  |
| Transport Infrastructure e.g., road network |  |  |
| Community Infrastructure e.g., schools, health |  |  |
| Placemaking & Historic Environment e.g., public art |  |  |
| Other (Please state) |  |  |
| Total |  |  |
| No DCs required (confirmed by Planning) | (please tick) | ☐ |

| Land ownership (Please select the appropriate boxes) |  |
| --- | --- |
| Name of landowner | Insert name |
| Site Developer | Insert name |
| ☐ Full ownership (by Council/RSL/developer) | ☐ Legal option on the site subject to Planning |
| ☐ No ownership | ☐ In negotiation with landowner |
| ☐ Partnership with developer | ☐ Developer is confirmed selected bidder |
| ☐ Other relevant info (please state) |  |

| Sustainability (Please select the appropriate box) |  |
| --- | --- |
| ☐ Gold | ☐ Silver |
| ☐ Silver Active | ☐ Bronze Active |
| Development Constraints |  |
| Please advise us of any known issues or constraints that could affect timescales or viability e.g., Scottish Water issues, abnormal ground conditions, parking requirement, lack of clean title, and include any steps been taken to overcome these. |  |

| Funding (Please select the appropriate box) |  |
| --- | --- |
| ☐ Under benchmark | ☐ On benchmark |
| ☐ Above benchmark | ☐ Other funding secured (include below) |
| Project Costs |  |
| Total Project Cost | £ |
| Total Works Cost | £ |
| Total Private/Prudential Finance | £ |
| Other funding e.g., HSCP | £ |
| Total grant required for project | £ |
| Total grant drawn down in previous years | £ |
| Total grant requested for future years |  |
| Average Grant Per Unit | £ X 3-person equivalent: £ X |
| Projected Grant Draw Down Per Year |  |
| 2024/25 | £ |
| 2025/26 | £ |
| 2026/27 | £ |
| 2027/28 | £ |
| 2028/29 | £ |

Additional Information

Project scoring can be influenced by this information, which helps assess strategic and policy fit, and may be useful to support supplementary funding applications.

Partnership Working

How will the project deliver partnership working?

Community benefits

What community benefits will the project deliver? Will anything specific to the local community be delivered as part of the procurement exercise?

Please tick this box to confirm you are aware of our 6 LHS outcomes (listed below) and agree to deliver against these priorities wherever possible.                                                              Tick Box ☐

Local Housing Strategy Outcomes

1. Increasing Housing Supply - The supply of housing is increased - More affordable housing is provided through joint working between the public and private sector - We have a sustainable private rented sector 2. Creating Sustainable Communities - Best use is made of existing stock across tenures - Best use is made of community resources to create sustainable communities 3. Improving Access to Housing - Housing advice is provided to those at risk of homelessness - People can access temporary accommodation and supported accommodation as required - Tenancy sustainment is improved 4. Providing housing and support to vulnerable groups - The supply of accessible properties is increased - Specialist housing advice is provided in partnership - Older people’s housing is reviewed by the Housing Contribution Statement Group (HCSG) - Further analysis on the housing needs of vulnerable groups is carried out 5. Tackling fuel poverty, energy efficiency and climate change - Fuel poverty is tackled and progress is made to meeting national climate change targets 6. Improving housing conditions - Social rented housing conditions are improved - Private sector housing conditions are improved

FOR INFORMATION ONLY                                                 Appendix 3

SHIP 2024/29 SCORING GUIDE

Scores achieved will inform the selection of sites for the programme, along with consideration of wider strategic fit and policy decisions to allow a balanced programme across the Council area and between Council and RSL providers.

Viable sites with an allocation in the current SHIP will normally be given priority over new sites unless they are deemed to be too expensive or cannot be guaranteed to deliver within the next 5-year period.

| Points awarded | Priority Location |
| --- | --- |
| 100 | Falkirk |
| 80 | Braes / Rural South |
| 60 | Larbert / S’housemuir / Rural North |
| 40 | Denny / Bonnybridge |
| 100 | Town Centre |

| Points awarded | Priority Needs and Specialist Provision |
| --- | --- |
| 200 | 5-10% full wheelchair housing (HfVN Column B) |
| 150 | 3+ bedroom full wheelchair housing |
| 100 | 4+ bedroom houses |
| 50 | Ambulant disabled/amenity |
| 300 | Specialist Housing project e.g., core and cluster, Gypsy/Traveller |

| Points awarded | Deliverability of Site – Planning Status and Land Ownership |
| --- | --- |
| 300 | Full planning approval / approved subject to conditions |
| 150 | Permission in principle |
| 100 | Application submitted |
| 50 | Housing site acceptable to Planning |
| 100 | Developer/ Provider has full ownership of site |
| 50 | Legal Option subject to planning permission |

| Points awarded | Sustainability |
| --- | --- |
| 200 | Gold |
| 100 | Silver active |
| 50 | Silver |

| Points awarded | Best Value - Funding requirement |
| --- | --- |
| 100 | Under benchmark |
| 50 | Benchmark |
| 100 | Additional funding obtained |

| Points awarded | Strategic Priorities |
| --- | --- |
| Up to 500 | Up to 500 points can be awarded for particular projects that help the Council to deliver on strategic priorities such as regeneration initiatives, community sustainability and mixed tenure on appropriate sites. |

SHIP 2024/2029 Summary of Projects                                                                                           Appendix 4

| KEY |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Local Development Plan Affordable Housing Policy site |  |  |  |  |  |
| x | Linked to Housing Infrastructure Fund |  |  |  |  |  |
| * | Affordable Housing Policy commuted sums used for Denny and Bo'ness |  |  |  |  |  |
| FC | Falkirk Council |  |  |  |  |  |
| CRE | Castle Rock Edinvar |  |  |  |  |  |

Appendix 5

Map of SHIP Projects 2024/2029

Appendix 6

LIST OF ABBREVIATIONS

| AHSP | Affordable Housing Supply Programme |
| --- | --- |
| HNDA | Housing Need and Demand Assessment |
| HST | Housing Supply Target |
| LDP | Local Development Plan |
| LHS | Local Housing Strategy |
| LOIP | Local Outcomes Improvement Plan |
| NPF | National Planning Framework |
| RSL | Registered Social Landlord |
| SHIP | Strategic Housing Investment Plan |

The draft LHS 2023-28 is being presented to the Executive committee on 17 October 2023